PROCESS-IMPROVEMENT GOVERNANCE DOSSIER

Task Acceptance and Privileged Review Governance Dossier

Implementation completion, independent work-product acceptance, and Feature aggregate closure

Date: 17 August 2026

Repository: autodocs

Task: 0039-04

Status: governance dossier; not an assessment, product approval, or reviewer assignment

Contents

1	
      Executive summary

2	
      Key design choices

3	
      Documents and processes that must change

4	
      Daily operating implications

5	
      Benefits

6	
      Risks and controls

7	
      Rollout and migration

8	
      Automotive SPICE relationship map

9	
      Open policy decisions

10	
      Operational checklists

11	
      Purpose and boundary

12	
      State and rendering model

13	
      Authority and separation of duties

14	
      Implementation completion and review handoff

15	
      Privileged review procedure

16	
      Invalidation and reacceptance

17	
      Feature aggregate acceptance and DONE.md

18	
      Interim legacy enforcement and required migration

19	
      Measures and improvement

20	
      Automotive SPICE relationship boundary

Date: 17 August 2026 Repository: autodocs Related work: reserved Feature 0039, Task 0039-04 Companion normative process: docs/pipeline/task-acceptance.md Status: governance dossier and implementation rationale; not an Automotive SPICE assessment, product approval, or reviewer assignment

Authority boundary. This dossier does not grant privilege, accept a Task or Feature, approve architecture, authorize release or external mutation, accept safety/security/privacy risk, or establish an Automotive SPICE capability level.

Executive summary

The repository historically used [x] and [w] as terminal Task markers. A committed deliverable or disposition could satisfy dependencies and contribute to Feature closure. Retained evidence, especially the Feature 0021 archive, demonstrates why that is insufficient: committed work, focused green checks, and apparently complete child markers can coexist with missing end-to-end behavior, weak or stale evidence, unrealistic validation, unresolved authority, or failure to achieve the Feature outcome.

The convention separates three decisions:

1	
      Implementation or disposition completion. The owner produces and commits the result, required validation, findings disposition, and real REF. The Task becomes [x] or [w].

2	
      Task work-product acceptance. A separately assigned, currently privileged, normally independent reviewer deeply inspects the exact Task baseline and the transitive closure of non-accepted prerequisites. A successful decision adds Acceptance: ✓ while retaining the [x] or [w] disposition.

3	
      Feature aggregate acceptance. After every active Task and Subtask has a current accepted disposition, a separate review checks Feature-level goal achievement, integration, negative and recovery behavior, findings, risks, prerequisites, and an exact aggregate manifest. Only then may the Feature move to DONE.md.

Acceptance is orthogonal to the checkbox marker. This preserves the difference between completed implementation and accepted wontfix, avoids the non-standard Markdown checkbox [✓], and permits staged migration of legacy parsers. Ordinary successors may start from [x] or [w] to preserve throughput, but acceptance proceeds bottom-up and cannot cross an unaccepted prerequisite. High-risk contracts can explicitly require acceptance before successor implementation starts.

Grunts can implement, validate, commit, and prepare review packages. They cannot create, edit, invalidate, or remove acceptance, claim reviewer status, request generic runner acceptance, or move Features to DONE.md. Privilege is necessary but not sufficient: the reviewer also needs exact current assignment, competence, independence, and appropriate scope. Work-product acceptance never substitutes for architecture, product, release, safety, security, privacy, legal, signing, or external-service authority.

The human process and instruction boundary are introduced by Task 0039-04. Machine enforcement cannot be improvised because current legacy doctors, editors, transaction coordinators, automation policy, Feature 0037 lifecycle schemas, migration contracts, and generated views encode [x] and [w] as terminal. Reserved follow-up Task 0039-05 owns coordinated enforcement and migration after the active transaction/editor/result prerequisites finish.

Key design choices

Choice

Decision

Rationale

Accepted representation

Keep [x] or [w]; add an exact structured Acceptance: ✓ record

Retains the actual disposition and avoids breaking Markdown checkbox parsing

Implementation dependency

[x] or [w] normally satisfies a successor start gate

Avoids serializing all grunt work behind privileged review

Acceptance dependency

All required predecessors must have current accepted dispositions

Prevents a Task from laundering unreviewed prerequisites into acceptance

High-risk dependency

Task contract may require accepted predecessor before implementation

Reduces downstream rework for canonical, irreversible, security, credential, architecture, or release boundaries

Reviewer

Currently privileged, explicitly assigned, competent, normally independent

Privilege alone is not approval authority or independence

Self-review

Prohibited by default; explicit bounded authority waiver only

Prevents privileged implementation from becoming automatic self-approval

Feature closure

All Tasks/Subtasks accepted plus separate aggregate review

Child acceptance is necessary but does not prove integration or Feature outcome

Historical DONE

Preserve prior evidence status; do not retroactively claim acceptance

Avoids fabricated evidence and unbounded retrospective relabeling

Tool migration

Extend existing editor/transaction path; no second writer

Prevents competing authority and partial lifecycle semantics

Documents and processes that must change

Changes introduced with Task 0039-04

Path or process

Adaptation

Why it is needed

TODO.md header

Defines [x] and [w] as awaiting acceptance, orthogonal ✓, two dependency gates, reviewer authority, and Feature closure

It is the current authoritative marker and prerequisite contract

DONE.md header

Grandfathers historical entries and requires Task/Subtask acceptance plus aggregate review for future moves

Prevents retroactive claims and checkbox-only Feature closure

AGENTS.md

Separates implementation claim completion from acceptance; prohibits grunt promotion; defines assigned privileged review and aggregate closure

It governs daily coordination and bookkeeping

SANDBOX.md

Places acceptance and Feature movement outside grunt and generic runner authority

It governs capability and execution boundaries

PRIVILEGED.md

Defines assignment, independence, inspection, validation, decision, evidence, and invalidation rules

Direct execution capability must not become self-approval

docs/pipeline/task-acceptance.md

Provides the normative review and closure process

Reviewers and implementers need one operational source

docs/pipeline/README.md

Catalogs the new process

Agents must be able to discover it

Feature 0039

Adds 0039-04, makes 0039-01 consume the convention, and adds reserved enforcement Task 0039-05

Keeps implementation and deferred migration traceable

Coordinated machine-enforcement migration under Task 0039-05

The following artifacts encode the old terminal model and must change together. Task 0039-04 does not appropriate active owners or introduce a competing lifecycle writer.

Area and exact paths

Current assumption

Required adaptation

_src/tools/legacy_task_doctor.py, tests, docs/pipeline/legacy-task-doctor.md

TERMINAL_MARKERS is {x,w}; terminal children make a Feature closure-eligible

Model implementation completion separately from current acceptance; validate review refs, prerequisite acceptance, invalidation, Feature aggregate eligibility, and authority

_src/tools/legacy_task_editor.py, tests, fixtures, docs/pipeline/legacy-task-editor.md

Closed operation set ends at [x]/[w]; parent aggregation consumes terminal markers

Retain implementation operations; add a separately authorized acceptance candidate/action and invalidation history without a second parser/writer

_src/tools/runner_transaction.py, tests, docs/pipeline/runner-transaction.md

Closure renderer changes [p] to [x] and treats bookkeeping as final

Keep grunt transaction limited to implementation completion; reject acceptance/Feature move; later support only an approved typed privileged acceptance action

_src/tools/automation_safety.py, policy/tests, docs/pipeline/automation-safety.md

Dispositions expire when owner/expiry Task becomes x/w

Distinguish implementation and accepted expiry policies; detect unauthorized acceptance edits and Feature movement

issues/_schema/issue-item-v1.schema.json, issue-closure-v1.schema.json, fixtures and validators

Canonical closed state and immutable closure.json conflate completion and acceptance

Add versioned acceptance assignment/decision/current-state/invalidation objects while preserving disposition separately

docs/pipeline/issue-lifecycle.md, issue-store.md, issue-yaml-profile.md

Legacy [x]/[w] maps directly to closed terminal issue items

Reconcile closure versus acceptance, add paths/records, role matrix and current-state derivation from append-only events

docs/pipeline/issue-migration-shadow-import.md, issue-cutover-rollback.md, schemas and fixtures

Marker migration directly creates future closed state

Import completion and acceptance independently, preserve pre-policy history, and block cutover on acceptance-model drift

agent-workflow.json, instruction bundles, agent-workflow.md, agent-execution.md

Selector/actions do not identify acceptance authority or review action

Add policy/epoch-bound reviewer capability, assignment, stale-client rejection and no-grunt action registry

Feature 0037 architecture package, approval, queue actions, graph/public projection

Review-ready package was assembled from old closure semantics

Refresh package digests/findings before approval; represent public acceptance without leaking internal identities/evidence

_src/validate.py and profile tests

Project validation can pass while tools still treat x/w as Feature-terminal

Add unauthorized-transition, evidence, prerequisite closure, invalidation, aggregate gate, and old-tool fail-closed checks

Existing evidence mechanisms should be reused: task-validation reports, environment fingerprints, content-addressed artifact manifests, provenance relations, findings, collision planning, and path-isolated commits. Acceptance must not create a second evidence store, issue queue, runner protocol, or closure editor.

Daily operating implications

For grunts and implementation owners

The implementation claim ends at [x] or [w]. The owner commits the substantive result, implementer validation, findings disposition and real REF; creates a review-ready acceptance package; finalizes the claim; and moves to another implementation-ready Task. Waiting for review does not retain write ownership and is not [u].

The acceptance package becomes part of normal Definition of Done. It should include the exact Task contract and digest, commits/tree, work-product manifest, direct and derived scope, criterion-to-evidence matrix, prerequisite graph, immutable validation results, findings, authority/risk interfaces, migration/recovery behavior and provenance. This is extra effort, but it reduces the much larger cost of reviewers reconstructing context from conversations and mutable logs.

A rejected review returns actionable corrections to [p] under a normal claim. An inconclusive review usually leaves [x] or [w] awaiting corrected evidence. Grunts do not alter the review decision or acceptance history.

For privileged reviewers

Acceptance work is a distinct queue and does not start autonomously. The current user or registered authority assigns the exact Task, prerequisite-closure batch, or Feature baseline. The reviewer checks privilege, assignment, independence, competence, authority epoch and evidence access before review.

The reviewer expands the transitive prerequisite graph and stops only at current, reachable, non-invalidated acceptance records. Every other prerequisite is reviewed in topological order. The reviewer inspects the actual contract, meaningful work-product changes, scopes, findings, negative/failure/recovery paths and specialist authority records. They independently evaluate or rerun focused, policy, canary, negative and risk-based broader validation. They record exactly accepted, rejected or inconclusive.

Review evidence is committed before a separate path-isolated bookkeeping commit adds acceptance credit with the real review REF. A relevant baseline change creates additive invalidation and impact analysis; it never erases prior history.

For Feature owners and scheduling

Feature planning gains a visible acceptance queue. Teams should monitor implementation-to-acceptance lead time, queue age, prerequisite-closure size, reviewer competence needs and Features waiting on aggregate review. Related prerequisite-closed reviews may be batched to reuse context, but every Task keeps an individual decision.

Reviewer capacity becomes a managed resource. Lack of capacity must not create self-acceptance, false human blocks, or implementation claims held open indefinitely. High-risk interfaces should receive acceptance earlier to reduce downstream rework; low-risk implementation chains can be reviewed in coherent batches.

Benefits

1	
      Produced is separated from trusted. A runner success or implementer assertion no longer implies independent acceptance.

2	
      Grunt delegation becomes safer. Grunts retain broad productive scope without authority to approve their own results.

3	
      Prerequisite assurance improves. A consumer cannot become accepted while relying on an unaccepted or invalidated foundation.

4	
      Feature closure becomes outcome-oriented. Integration, goal achievement, end-to-end behavior and aggregate risk are reviewed instead of inferred from child checkboxes.

5	
      Evidence becomes reproducible. Exact contracts, commits, manifests, runs, dependencies and authority epochs make stale or mixed evidence visible.

6	
      Authority boundaries become clearer. Work-product acceptance is explicitly separate from product and specialist decisions.

7	
      Process learning improves. Rejections, inconclusive causes, rerun mismatches, invalidations, escapes and review load can be measured.

8	
      Historical overclaim is reduced. Existing DONE.md records retain their actual evidence status instead of being relabeled under a stronger later rule.

Risks and controls

Risk

Possible consequence

Control

Privileged-review bottleneck

Large acceptance debt and delayed Features

Allow implementation from [x]/[w]; plan capacity; batch coherent closure; measure queue age

Rubber-stamp acceptance

✓ becomes a cosmetic checkbox

Mandatory package, independent review, negative/canary checks, findings and review-quality audits

Recursive review explosion

A late Task pulls in a large unaccepted history

Accept foundational work incrementally; expose closure size; stop at valid digest boundaries

Downstream work on rejected inputs

Rework propagates

Acceptance-before-start for high-risk contracts; warn on long unaccepted chains

Privilege spoofing

Grunt/local actor adds acceptance

Authority registry/signatures, protected typed action, transition validation and audit history

Self-review bias

Defects survive acceptance

Independent assignment; conflict disclosure; explicit bounded waiver only

Acceptance mistaken for release/risk approval

Unauthorized operational decision

Role matrix and proper specialist decision references

Stale acceptance

Changed work remains trusted

Exact baseline binding, additive invalidation and dependency impact analysis

Evidence growth or privacy exposure

Repository bloat or restricted-data leak

Content-addressed compact manifests, classification/redaction, references instead of copies

Dual lifecycle writers

Old and new tools disagree

Extend existing editor/transaction path, one cutover epoch, fail closed on partial migration

Metric gaming

Fast approvals replace assurance

Measure escapes, invalidations, inconclusive causes and quality, not reviewer rankings or pass volume

Historical acceptance overclaim

Old [x] appears stronger than its evidence

Explicit grandfathering without retroactive acceptance

Rollout and migration

Phase 0 — policy and dossier

Task 0039-04 establishes the human policy, authoritative backlog semantics, agent boundaries, detailed review procedure, impact map and this dossier. It closes at [x] awaiting independent acceptance; the author does not bootstrap the convention by self-review.

Phase 1 — interim privileged review

Privileged review may use exact candidates and separate evidence/bookkeeping commits. Old automated “Feature closure eligible” diagnostics are advisory only. Any tool that cannot preserve acceptance records must fail closed. No grunt or generic runner path can add acceptance.

Phase 2 — coordinated machine enforcement

Reserved Task 0039-05 integrates acceptance with the existing structural editor and durable transaction/result path after Tasks 0038-02, 0038-05 and 0038-10. It adds authorization checks, assignment, decisions, invalidation, graph closure, Feature aggregate records, fixtures and unauthorized-transition rejection.

Phase 3 — Feature 0037 contract reconciliation

The review-ready issue-store lifecycle currently models closure as terminal. Before architecture approval or cutover, its schemas, migration, queue actions, authority policy, validators, package digests/findings and generated views must incorporate acceptance. The issue store remains shadow data until authorized cutover; no dual writable authority is introduced.

Historical and rollback policy

Existing DONE.md history remains evidence under prior semantics. It is neither automatically accepted nor automatically reopened. Open Features accumulate acceptance debt: their implementation-complete Tasks must be reviewed before Feature closure. Feature 0021 remains archived-not-accepted.

Acceptance-aware enforcement needs one explicit authority epoch. Partial migration must not permit both old checkbox-only Feature closure and new acceptance-aware closure. If acceptance validation is unavailable, Feature closure remains disabled while implementation can continue to [x] or [w].

Automotive SPICE relationship map

No assessment claim. Automotive SPICE capability is assessed for a named process and organizational/process-instance scope using an applicable licensed model and competent assessors. This convention can support evidence; it does not establish conformity, a process outcome, a process-attribute rating, or a capability level.

Area

How the convention can support it

What remains necessary

SUP.1 Quality Assurance

Independent conformance review, work-product/process checks, findings, escalation, correction verification and objective records

Organizational QA strategy, qualified assignment, sufficient independence, coverage, reporting and management resolution; privilege alone is not QA

SUP.2 Verification

Criteria-to-evidence traceability, planned review methods, independent reruns, negative tests, findings and results

Product/process-specific scope, methods, criteria, environment, competence and results; Task acceptance is not universal technical verification

SUP.8 Configuration Management

Exact commits, baselines, manifests, digests, status accounting, integrity checks, controlled promotion and invalidation

Full configuration strategy, item identification, access/release controls, audits, backup/restore and product-wide coverage

SUP.9 Problem Resolution Management

Stable findings, severity, owner, correction, closure evidence and recurrence/escape analysis

Correct classification and complete problem intake, analysis, resolution, communication and trend lifecycle

SUP.10 Change Request Management

Impact analysis, baseline invalidation, authorized disposition, implementation trace and reacceptance

Formal request intake, evaluation, approval/rejection/withdrawal, planning, implementation and closure; a Git diff is not automatically a change request

MAN.3 Project Management

Work packages, roles, dependencies, review queues, status, blockers and corrective work

Complete goals/scope, feasibility, estimates, schedule, resources, commitments, interfaces, communication and control

MAN.5 Risk Management

Risk-based review depth, specialist boundaries, escalation, residual-risk references and invalidation triggers

Risk identification, analysis, treatment, owner, monitoring, effectiveness and proper residual-risk authority

MAN.6 Measurement

Acceptance lead time, queue age, findings, rerun mismatch, invalidation and escape measures

Measurement objectives, definitions, data quality, collection, analysis, communication and demonstrated decision use

PIM.3 Process Improvement

Pilot, baseline, findings, measured evaluation, controlled rollout, tailoring and revision

Prioritized objectives, deployment, monitoring, effectiveness evaluation and sustained organizational adoption; the dossier alone is not deployment

REU.2 Reuse Program Management

Review packages, schemas, profiles and evidence patterns can become reusable process assets

Reuse strategy, asset classification, ownership, qualification, support and measurement

Capability-level implications

Level

Potential supporting evidence

What is insufficient

CL2 — managed

Acceptance objectives, roles, plans, monitoring, resources, controlled work products, findings and configuration evidence can support PA 2.1/2.2 considerations

One accepted Task, one checklist, or documentation without repeated managed execution

CL3 — established

A versioned standard process, competence model, templates, tailoring, infrastructure, deployment guidance, training and repeated use across applicable instances

Copying this dossier into instructions or one pilot; standard process definition and deployment must be demonstrated

CL4 — predictable

Stable measures could contribute to quantitative objectives, process-performance baselines/models, prediction and control after sufficient trustworthy data exists

Dashboards, counts, simple averages or target pass rates; statistical validity and process control are required, and exact attribute names depend on the selected model edition

CL5 — innovating/optimizing

Controlled experiments, quantitatively selected improvements, innovation deployment and sustained effectiveness could contribute

Frequent rule changes, more automation, AI use, suggestions, or a “continuous improvement” label without quantitative understanding and verified outcomes

The strongest immediate relationships are to quality assurance, verification, configuration/work-product management and controlled findings. Higher capability depends on broad, repeated, measured deployment—not on the sophistication of this convention.

Open policy decisions

Decision

Recommended default

Revisit when

Canonical acceptance storage after Feature 0037

Separate immutable acceptance object plus current-state projection; do not overload closure.json

Final issue-store schema/event review

Authority registry and signatures

Explicit assignment plus policy-digested reviewer role and verified signed decision for protected acceptance

Hosting/signing readiness and risk class

Independence threshold

No claim owner, principal implementer, decisive author, or sole validator; explicit waiver only

Small-team and specialist constraints

Acceptance-before-start profiles

Restrict to high-risk canonical, irreversible, credential/security, architecture and release boundaries

Observed downstream rework or bottleneck data

Review evidence and retention

Content-addressed internal manifest and immutable refs; privacy-safe public projection

Privacy, storage and audit requirements

Sampling

Whole-population deterministic validation plus recorded risk-based sample; zero tolerated material sample defect

Population scale, heterogeneity and validator capability

Acceptance service levels

Measure queue age first; set targets after a baseline

Capacity and delivery needs

Minor-finding deferral

Only when no criterion is defeated and owner/due/downstream Task are explicit

Risk-class policy

Open-Feature migration

Review implementation-complete Tasks before Feature closure; do not backfill historical DONE

Acceptance-debt volume and cutover profile

Emergency exceptions

Containment only, no acceptance, mandatory expiry and follow-up

Applicable incident/change authority

Operational checklists

Implementer handoff

•	
      Exact Task/Feature contract and digest are identified.

•	
      Substantive result and real REF are committed; unrelated work is excluded.

•	
      Work-product and scope manifests include generated and external effects.

•	
      Every criterion maps to implementation, validation and evidence.

•	
      Validation is fresh, immutable, canary-backed and covers negative/recovery behavior.

•	
      Findings have stable IDs, severity, owner, status and evidence.

•	
      Prerequisite graph and current acceptance status are captured.

•	
      Required specialist decisions are referenced from their proper authorities.

•	
      Task is [x] or [w]; implementation claim is finalized.

•	
      No acceptance credit or Feature move was attempted.

Privileged Task review

•	
      Exact current assignment, privilege, competence and independence are verified.

•	
      Contract and candidate baseline are pinned with no material drift.

•	
      Transitive non-accepted prerequisites are computed and topologically ordered.

•	
      Every criterion and meaningful work-product change is inspected.

•	
      Direct, derived, external and evidence scope matches observed state.

•	
      Validation coverage, freshness, canaries, findings and environment are evaluated.

•	
      Focused, policy, negative/failure/recovery and risk-based broader checks are independently evaluated or rerun.

•	
      Specialist authority records are verified without reviewer overreach.

•	
      Critical and major findings are absent; minor deferrals are valid and traceable.

•	
      One accepted, rejected or inconclusive decision is recorded append-only.

•	
      Review evidence is committed before separate acceptance bookkeeping.

Feature aggregate review

•	
      Every active Task/Subtask has a current accepted disposition.

•	
      Prerequisite and conditional profile edges are complete and current.

•	
      Feature goal and Feature Definition of Done are demonstrably met.

•	
      Task outputs integrate on compatible exact baselines.

•	
      Feature-level end-to-end, negative, migration and recovery evidence passes.

•	
      Cross-Task findings, risks, exclusions and successors are dispositioned.

•	
      Required product and specialist decisions are authentic and current.

•	
      Aggregate manifest binds child acceptance and current work products.

•	
      Independent aggregate review record is committed.

•	
      Only then is the path-isolated DONE.md move authorized.

Part II — Normative privileged acceptance process

The following companion process is included in full so the DOCX/PDF dossier remains independently usable. The repository Markdown file docs/pipeline/task-acceptance.md remains the normative operational source.

Privileged Task Acceptance and Feature Closure

Status: Normative legacy-authority process introduced by reserved Task 0039-04. Until Feature 0037 completes its authorized cutover, TODO.md, DONE.md, and active coordination records remain authoritative. The future issue-store contracts must implement equivalent semantics before approval and cutover.

Purpose and boundary

Implementation completion and independent acceptance are different decisions. A Task may have a committed deliverable, successful validation, and a real REF while still resting on incomplete evidence, unrealistic tests, an unreviewed prerequisite, a hidden authority assumption, or a result that does not satisfy the intended outcome. This process introduces a separate Task-acceptance state, rendered as ✓, and an independent Feature aggregate-acceptance gate.

Task acceptance means that the exact reviewed work-product baseline satisfies the Task contract under the recorded review scope. It does not grant or imply product approval, architecture approval, release authorization, safety acceptance, cybersecurity/privacy residual-risk acceptance, external-service authorization, process-baseline approval, or an Automotive SPICE capability rating. The reviewer verifies that any separately required decision exists and is correctly bound; the reviewer does not manufacture that authority.

The word accepted in this document is namespaced to Task/Feature work-product acceptance. It is distinct from curation-item decisions, review-request acceptance, publication, or external approval processes elsewhere in docs/pipeline/.

State and rendering model

Acceptance is orthogonal to the legacy checkbox marker so that the executed disposition remains visible and current parsers are not silently broken.

Representation

Meaning

Ordinary implementation start gate

Feature closure

[ ], [?], [p], [u]

Existing open, investigatory, active, or genuinely human-blocked state

Unsatisfied

Unsatisfied

[x]

Implementation complete, committed, implementer validation complete, awaiting acceptance

Satisfied unless the consumer explicitly requires prior acceptance

Unsatisfied

[w]

Non-implementation disposition complete, reason/evidence committed, awaiting acceptance

Satisfied unless the consumer explicitly requires prior acceptance

Unsatisfied

Acceptance: ✓

The exact [x]/[w] baseline has a current accepted disposition

Satisfied

Required, but not sufficient by itself

An accepted Task retains [x] or [w] on its header and adds a structured acceptance record. This preserves the distinction between a delivered result and a correctly accepted wontfix, superseded, duplicate, or cancelled disposition. [✓] is not introduced as a Markdown checkbox because it is not a standard checkbox token and would erase the underlying disposition.

The minimum legacy rendering is:

- **Acceptance:** ✓

- **Disposition:** `completed|wontfix|superseded|duplicate|cancelled`

- **Accepted by:** `<authorized-reviewer-identity>`

- **Authority reference:** `<immutable assignment/authority reference>`

- **Accepted at:** `<ISO-8601 timestamp with timezone>`

- **Contract SHA-256:** `<64 lowercase hexadecimal>`

- **Work-product manifest SHA-256:** `<64 lowercase hexadecimal>`

- **Prerequisite-acceptance SHA-256:** `<64 lowercase hexadecimal>`

- **Review REF:** `<full reachable 40-hex commit>`

A historical ARCHIVED — NOT ACCEPTED record never receives acceptance credit. Existing Features already in DONE.md retain the semantics and evidence status recorded when they were moved; they are not retroactively relabeled or represented as accepted under this process.

Authority and separation of duties

Sandboxed/grunt agents may implement, investigate, validate, commit, prepare acceptance packages, and move their own claimed Tasks to [x] or [w]. They are prohibited from:

•	
      creating, modifying, invalidating, or removing a current Acceptance: ✓ record;

•	
      representing themselves as the acceptance reviewer;

•	
      asking a generic runner action to perform acceptance promotion;

•	
      moving a Feature to DONE.md;

•	
      treating privilege, a green command, or a Task REF as acceptance.

Only a session that is both currently privileged and explicitly assigned by the current user or registered acceptance authority to the exact review scope may decide Task or Feature acceptance. Privilege alone is not acceptance authority. A model name, Git author, claim filename, terminal access, or role self-assertion is not proof.

The reviewer is independent by default: the reviewer must not be the Task claim owner, principal implementer, author of the decisive technical disposition, or sole producer of the validation evidence. Prior consultation does not automatically destroy independence, but material design authorship, implementation, or self-generated approval evidence must be disclosed and normally disqualifies the reviewer. A self-acceptance exception requires an explicit current-user or registered-authority waiver naming scope, reason, duration, conflict, and compensating controls. Urgency or reviewer scarcity is not a waiver.

Specialist competence is part of assignment. One reviewer need not possess every specialist authority, but the review plan must identify required architecture, security, privacy, safety, release, legal, operational, or domain decisions and verify their authentic records.

Implementation completion and review handoff

The implementation owner completes the existing claim at [x] or [w], commits the substantive result and bookkeeping, finalizes the implementation claim, and returns to ordinary queue work. Waiting for acceptance must not hold the implementation write scope or become [u].

The acceptance package must identify:

1	
      Task and Feature identity, exact normative Task text, acceptance criteria, Definition of Done, and contract digest;

2	
      exact substantive and bookkeeping commits, candidate tree, expected parent/base, and authority epoch;

3	
      a complete authoritative work-product manifest with paths, roles, source/generated classification, media types, and digests;

4	
      declared and observed direct, derived, external, and evidence scopes, including proof that unrelated work was excluded;

5	
      a criterion matrix mapping every normative condition to implementation, validation, evidence, findings, and disposition;

6	
      the direct and transitive prerequisite graph plus existing acceptance records and invalidation state;

7	
      validation profiles, commands or typed actions, environment/input/output identities, coverage, canaries, negative cases, durations, resource bounds, and immutable results;

8	
      material findings, severity, affected criterion/artifact, owner, corrective action or authorized disposition, and verification status;

9	
      security, privacy, safety, external-effect, migration, compatibility, recovery, rollback, and residual-risk interfaces;

10	
      user-prompt/process provenance and immutable evidence references without secrets or restricted personal data;

11	
      prior rejected, inconclusive, superseded, or invalidated review attempts.

Missing, stale, mixed, inaccessible, malformed, or internally inconsistent package information yields inconclusive, never an assumed pass.

Privileged review procedure

1. Assignment and preflight

The reviewer verifies current privilege, exact user/authority assignment, independence, competence, review scope, policy/authority epoch, and absence of a competing review assignment. The reviewer pins the exact Task contract and candidate baseline before substantive inspection. Any drift requires a new review baseline.

2. Expand the prerequisite closure

The reviewer parses the exact prerequisite graph, rejects missing endpoints, self-edges, duplicate/reversed edges, cycles, ambiguous alternatives, and required prose-only dependencies, then computes the transitive prerequisite closure. A valid, reachable, non-invalidated acceptance record forms a review boundary. Every prerequisite without such a boundary enters the same review batch.

The batch is topologically ordered from leaves to the target. Acceptance is prerequisite-closed: a Task cannot be accepted while a required predecessor remains unaccepted, rejected, inconclusive, stale, or invalidated. Several items may be reviewed in one batch, but each receives its own decision and is promoted bottom-up.

Ordinary implementation may consume [x]/[w] to avoid serializing all work behind privileged reviews. A Task with an irreversible migration, canonical interface/schema, credential/security boundary, public release, architecture selection, or comparable high-risk dependency may state a stricter acceptance-before-start gate; until machine-enforced profile edges exist, this gate must be explicit in the Task contract and checked manually.

3. Inspect contract, work products, and scope

The reviewer reads the actual changed source, configuration, policy, process, test, and generated-output contracts—not only summaries or logs. Every criterion, changed authoritative path, authority-sensitive path, manifest/digest, structured finding, negative test requirement, and recovery/rollback boundary receives complete inspection.

For a large homogeneous generated population, deterministic whole-population checks remain preferred. Sampling is permitted only when the population is enumerated and digest-bound, a complete validator is infeasible or complementary inspection is useful, and the method records strata, seed, size, exclusions, boundary/high-risk selections, and rationale. Authority boundaries are never sampled. A material sample defect, population heterogeneity, missing canary, or unexplained mismatch expands the sample or triggers complete inspection.

The reviewer confirms that declared scope agrees with observed changes; no ambient staged, unstaged, untracked, generated, or external effect was silently included or omitted. Generated artifacts must map to their canonical producer and source manifest.

4. Evaluate and rerun validation

Existing immutable runs support review but do not replace independent freshness checks. Against an isolated exact candidate where feasible, the reviewer reruns:

•	
      package/schema/digest/reachability and prerequisite checks;

•	
      focused tests for changed behavior;

•	
      required security/privacy/authority policy checks;

•	
      representative negative, canary, failure, cancellation, retry, and recovery cases;

•	
      broader regression, generation, or end-to-end validation required by the Task risk and contract.

A full expensive rerun may be omitted only when the validation profile permits reuse, all inputs/environment/tool versions and immutable results match exactly, canaries prove coverage, and the reviewer records why reproduction adds no material assurance. Child exit zero, output existence, timestamps, synthetic-only data, or a baseline-only run are not sufficient by themselves.

5. Review findings and authority boundaries

Findings use stable identities and at least critical, major, minor, and observation/improvement classes. Critical and major findings block acceptance. A minor finding may remain only when it does not contradict a criterion, the Task contract permits deferral, and it has an owner, due condition, traceable downstream item, and any required authority disposition.

The reviewer verifies required architecture, security, privacy, safety, release, external mutation, signing, or residual-risk decisions, but does not make them without the corresponding registered authority. An absent required decision blocks or makes the review inconclusive according to the evidence.

6. Decide and record

The review has exactly one outcome for the reviewed baseline:

•	
      accepted: all criteria and prerequisite acceptance gates are satisfied; material findings are closed or validly dispositioned;

•	
      rejected: evidence demonstrates a material nonconformity;

•	
      inconclusive: identity, evidence, environment, scope, or authority is insufficient to determine conformity.

Rejected and inconclusive attempts remain append-only evidence. Rejection normally returns the Task to [p] when corrective implementation work is actionable. Inconclusive normally leaves [x]/[w] awaiting corrected review evidence; it becomes [p] only when substantive rework is required. [u] remains reserved for a genuine human decision as the sole next action.

The review evidence is committed first. A separate path-isolated bookkeeping commit adds Acceptance: ✓ and references the real review commit. The acceptance commit must preserve unrelated work and use compare-and-swap or equivalent expected-base protection. The reviewer never fabricates a self-referential hash.

Invalidation and reacceptance

Acceptance binds the Task-contract digest, substantive commit/tree, work-product manifest, validation profile/results, prerequisite acceptance set, authority epoch, accepted disposition, reviewer identity/assignment, and review timestamp. It is invalidated—not deleted—when relevant content or authority changes, including:

•	
      normative Task, criterion, or Definition-of-Done change;

•	
      accepted work-product bytes or semantic interface change;

•	
      prerequisite acceptance invalidation or incompatible prerequisite change;

•	
      changed required validation profile, environment, source input, or generated-output contract;

•	
      a newly discovered material finding;

•	
      relevant policy/authority epoch, supersession, rollback, or migration change.

An unrelated repository HEAD advance does not invalidate acceptance. Impact is determined from bound scopes, manifests, and semantics. Invalidation is append-only, names the triggering evidence, removes current acceptance credit, and propagates to affected dependent Tasks and Feature aggregate acceptance. Historical acceptance remains visible but is not current.

Feature aggregate acceptance and DONE.md

All current Task and Subtask acceptance records are necessary but not sufficient. A separately assigned independent privileged reviewer performs Feature aggregate review after every in-scope child has a current accepted disposition. The reviewer verifies:

1	
      complete, acyclic, current Task/Subtask and Feature-prerequisite closure;

2	
      satisfaction of the Feature goal and Feature Definition of Done;

3	
      consistency and integration of Task outputs and accepted baselines;

4	
      Feature-level end-to-end, negative, recovery, migration, and operational checks;

5	
      cross-Task findings, residual risks, exclusions, cancellations, and successors;

6	
      current required product/specialist approvals from their proper authorities;

7	
      one digest-bound aggregate manifest of Task acceptance records and work products;

8	
      one immutable Feature-acceptance review record.

Only after aggregate acceptance may a privileged reviewer authorize the path-isolated move to DONE.md. A grunt, checkbox counter, parent aggregation tool, or old closure-eligibility advisory cannot perform or imply this move.

Interim legacy enforcement and required migration

The human/agent authority rules in this document apply immediately. Existing legacy tools still encode [x]/[w] as terminal and therefore cannot be trusted to decide Feature closure or acceptance eligibility. Until machine enforcement is implemented:

•	
      no automated or grunt-authored path may add, alter, invalidate, or remove acceptance records;

•	
      no tool output stating that a Feature is closure-eligible is sufficient;

•	
      privileged acceptance uses an exact reviewed candidate, separate evidence and bookkeeping commits, and manual verification of the rules above;

•	
      any tool that cannot preserve acceptance records must fail closed rather than rewrite the Task block;

•	
      future Feature 0037 approval/cutover must reconcile this process into lifecycle, schema, migration, queue, authority, and validation contracts.

Reserved follow-up Task 0039-05 owns the coordinated machine-enforcement and migration plan. It must extend the existing legacy editor/transaction semantics rather than create a competing writer, and must not appropriate active Tasks 0038-02 or 0038-05.

Measures and improvement

Track acceptance queue age, implementation-to-acceptance lead time, first-review acceptance rate, rejection/inconclusive causes, package-completeness defects, findings by severity/category, validation-rerun mismatches, escaped findings, invalidations, prerequisite-closure size, sampling escalation, independence waivers, Feature aggregate rejections/reopens, and reviewer load. Measures require definitions, denominators, population boundaries, data-quality checks, privacy controls, and decision use. Acceptance volume or a high pass rate is not an assurance objective.

Automotive SPICE relationship boundary

This process can contribute evidence to quality assurance, verification, configuration management, problem/change management, project/risk/measurement management, work-product management, and process improvement. It is not an assessment and establishes no process capability level. A privileged agent is not automatically an organizationally independent QA function or competent assessor. Capability claims require the selected Automotive SPICE model/edition, named process and organizational scope, representative process instances, competent assessment, and evidence that practices are deployed and effective—not merely documented in this repository.